|  |  |  |  |
| --- | --- | --- | --- |
| **Product Backlog for HoloLens Deployment** | | | |
| **Task ID** | **Story** | **Estimate (Hours)** | **Priority** |
| 1 | Update Django Database Models | 0.5 | 1 |
| 2 | Update Sequence Diagram | 0.5 | 2 |
| 3 | Update Python Signal Code | 0.5 | 3 |
| 4 | Update Django Users and Groups | 0.5 | 4 |
| 5 | Build Device Forms for Sensors | 1 | 5 |
| 6 | Update JSON Views for HoloLens | 0.5 | 6 |
| 7 | Add Sensors for User Interacting with Unique I.D. | 0.5 | 7 |
| 8 | Test Signal Detection Django Display | 1 | 8 |
| 9 | Create HTML Template | 2 | 9 |
| 10 | Create CSS Template | 2 | 10 |
| 11 | Incorporate Bootstrap into Django Files | 2 | 11 |
| 12 | Deploy to Heroku | 1 | 12 |
| 13 | Push JSON Method for HoloLens | 0.5 | 13 |
| 14 | Test HoloLens Scanning Compatibility | 1 | 14 |
| 15 | Push Display to HoloLens | 2 | 15 |